1.
What is the applicability of the program management discipline
Mark for Review
1 Points
T&M projects
Pre sales projects
Maintenance Projects
All the options (*)

2.
What is the purpose of Refactoring the code
Mark for Review
1 Points
All the options (*)
Improve Communication
Simplify the Code
Add Flexibility

3. Identify the activity that will NOT lead to a change request
Mark for Review
1 Points
QA Testing
Client Requirement
Code Review
None of the Options (*)

4.
When should a Configuration Management Plan be available for the project team?
Mark for Review
1 Points
During the Construction Phase
During the Elaboration Phase
By beginning of Elaboration Phase (*)
Before the construction phase

5.
Sudha is to lead a project for a client in Japan. Language constraint is identified as a key challenge in the requirement gathering phase. What is the MOST effective method to be adopted
Mark for Review
1 Points
Configure extra time for gathering requirements
Recruit a local business analyst
Japanese Language training for her key team members
Usage of "Use Case Diagramming Method (*)

6.
What is the PRIMARY intent of an account delivery review?
Mark for Review
1 Points
To ensure senior management attention for high risk items
To review projects which have effort or schedule variances greater than 20%
To provide a platform for knowledge sharing within an account
To review and provide management support to meet delivery (*)

7.
What is of LEAST importance as an input to process improvement initiatives
Mark for Review
1 Points
QA Testing reports
Internal Audit Report
Team Score Card (*)
Project Risk List

8.
What is NOT a prerequisite for initiating test at client site?
Mark for Review
1 Points
Automated Defect tracking mechanism (*)
Availability of relevant support software
Availability of relevant infrastructure
Agreed upon Test Environment Configuration

9.
What is TRUE about tailoring a PTR?
Mark for Review
1 Points
PTR is approved by the Delivery Head
PTR is not applicable when Client templates are being followed
All Disciplines must be included
PTR can be modified during the course of the project (*)

10.
What is NOT a key criteria for evaluating adequacy of a requirement statement
Mark for Review
1 Points
Simple
Secure (*)
Accurate
Verifiable

11.
Identify what is NOT tracked normally as a part of Project Status Reviews
Mark for Review
1 Points
Team Score Card (*)
Work Completion
Variation of effort and schedule
Risks and Issues

12.
What is the BEST method for preparation of User Manual
Mark for Review
1 Points
Prepared by Project Sponsor with help of the Business Analyst
Prepared by End User with the help of the team
Prepared by the technical writer with inputs from the team (*)
Prepared by the Technical Lead in consultation with the project manager

13.
Which of the following activities is NOT owned by PM?
Mark for Review
1 Points
Establish estimates
Publish Account Status Report (*)
Conduct client satisfaction survey
Perform Root cause analysis3

14.
Project Approach Document is owned by:
Mark for Review
1 Points
Project Manager (*)
Project Sponsor
Project Leader
Account Owner

15.
A project manager decides to identify and map dependent requirements. Which artifact would be an output of this
Mark for Review
1 Points
Scope and Traceability Matrix (*)
BRS Log
Detail Software Requirement Specification
Business Requirement Specification

16.
Identify the discipline on which the integrity of the "Integrate System" is PRIMARILY dependent on
Mark for Review
1 Points
Configuration Management (*)
Project Management
Analysis and Design
Implementation

17.
A website is developed and delivered to a retail client. The customer comes back informing that the website is as per the functional requirements agreed upon but the website crashes when more than 500 users login at the same time. This issue could have been prevented if:
Mark for Review
1 Points
Requirements development was detailed with complete information on non functional requirements (NFRs) (*)
There is no issue as the client did not specify this requirement
Allocated requirements adhered to the design
Product was tested exhaustively

18.
What is verification and validation?
Mark for Review
1 Points
"Build the product right" and "Build the right product" (*)
Verification is "Reviews" and Validation is "Testing"
Both are reviews/testing but Validation is internal and verification is external
"Build the right product" and "Build the product right"

19.
Which document contains the naming conventions for the database tables to be used in the project?
Mark for Review
1 Points
Detailed Software Technical Design Document
Project Engineering Guideline (*)
Project Approach Document
Technology Standards at Virtusa

20.
Sumathi is the Quality Partner for a Project. What is Sumathi's role in developing the PTR for the project
Mark for Review
1 Points
Review PTR (*)
Modifies the PTR
Maintain PTR
Publish the PTR

21.
A PM is regularly tracking the work performed through planned reviews as stated in the Project Approach Document. The PM also ensures regular customer reporting on the work performed. Which activity is the PM performing?
Mark for Review
1 Points
Initiate Project
Execute project
Monitor Project Status (*)
Project Closure

22.
At the end of an audit, who is responsible for classification of the findings as Major NC / Minor NC and AFI
Mark for Review
1 Points
The PQA of the project along with the internal audit team
Project Manager, Account Owner and Auditors collectively
The Auditors in consultation with Account Quality Partner
The Auditors as per guidelines provided in the GIP (*)

23.
While performing the Detailed Design of a system, significant number of requirement related changes arise. What could have BEST avoided this situation
Mark for Review
1 Points
SARB review should have been done on requirements
System Analysis should have considered preliminary design implication (*)
Non-functional requirements should have been captured better
Requirements should have been reviewed by the technical architect

24.
In a typical acceptance plan, with whom should Execution of acceptance test reside?
Mark for Review
1 Points
Business Quality partner
Project Manager
Client (*)
Test Lead

25.
The delivery review team was meeting once in a month to review the Project progress. It has been decided that this meeting will be held on a Fortnightly basis. Which one of the following is likely to get updated by this decision?
Mark for Review
1 Points
Communication Management Plan (*)
Communication technology
Issue Logs
Staffing Management Plan

26.
Due to time constraint the team has only limited time to close comments arising out of the workproduct audit. What should be the BEST consideration to identify the subset of comments for closure?
Mark for Review
1 Points
All comments that are related to processing codes need to be fixed
All comments whose impact on non-implementation is high needs to be closed (*)
All comments excluding comments related to code documentation need to be closed
All comments that are related to end user reports need to be closed

27.
Who conducts the Inception review in a project?
Mark for Review
1 Points
Team Lead
Project Manager
Account Manager
Quality Partner (*)

28.
What is NOT true with respect to Metrics Council
Mark for Review
1 Points
PQA group reviews the metrics
Metrics Council lead is a dedicated person (*)
It has participation from PM and above
Account owners review PPB

29.
One of the teams just finished a very challenging and unique project with high CDI. Unfortunately when a similar project came up, the project manager for the previous project executed had left. No one was aware of what needs to be done and how, what value adds could be provided to the client. What should have the PM done to ensure proper preservation of knowledge on project success/failure/lessons learnt/value add to customer?
Mark for Review
1 Points
Conduct meeting with all stakeholders and present the project details
Document project audit results/performance results
Create and submit the Project Closure Report and Project Case Study documents (*)
None of the options

30.
All these are valid expectation from an implementation model EXCEPT:
Mark for Review
1 Points
Unnecessary dependencies on lower-layer subsystems have been eliminated
The amount of source code is consistent with the expectation based on the number of design classes
Number of implementation layers is less than ten (*)
The workload for the Implementation Team is balanced

1. A project manager is reviewing risks and issues in a project in one of the status reviews. Which activity is he performing and in which project management phase
 Mark for Review
1 Points
   Manage Risks and Issues, Execute the Project
   Manage risks, Initiate project
   Manage Risks and Issues, Project Monitoring and control (*)
   Manage communication, Plan the Project

2. According to GIP, there are _______ number of severity levels assigned to defects.
 Mark for Review
1 Points
   3
   2
   4 (*)
   5

3. Who is responsible for conducting Contract Compliance review
 Mark for Review
1 Points
   Delivery Head
   BU Quality Partner
   Account Owner (*)
   Project Manager

4. The effort estimate is derived by
 Mark for Review
1 Points
   Using the formula - Total resource*Hours of planned work+ (Buffer)
   Applying effort to Size estimates of the project
   Applying productivity value to the size estimates of the project (*)
   Using any of the above choices

5. Identify what is NOT an activity of the Process Management Discipline
 Mark for Review
1 Points
   Deploy Process
   Monitor and Control SPI
   Monitor Project Audit Results (*)
   Establish Process Performance Model

6. Sumathy is testing her unit. She has detected four errors in the first round of testing. She has completed the defect fixing. What should be the appropriate action to be taken now
 Mark for Review
1 Points
   Sumathy should request a peer to perform defect closure testing
   Sumathy should test the four test cases to ensure defects are closed
   Sumathy should update the test log for tracking of defect closure
   Sumathy should subject her unit to another round of developer testing (*)

7. What is NOT normally contained in an installation guide?
 Mark for Review
1 Points
   User Side Operator Details (*)
   FAQ
   Contact id for queries
   Troubleshooting information

8. As per GIP, inception review is to take place
 Mark for Review
1 Points
   There is no fixed time frame for inception review
   Along with occurrence of the first milestone
   Along with the internal kick off meeting
   By the 10th working day of the project start (*)

9. The Process Tailoring Record, an artifact of the Environment Discipline is optional for which type of Project
a) Small Enhancement Project
b) Maintenance Project
c) Development Projects
d) SQA Projects
 Mark for Review
1 Points
   Only A
   All client project require PTR (*)
   A, B and D
   B and C

10. What is NOT the intent of the Program Management discipline
 Mark for Review
1 Points
   To provide necessary trainings
   To provide management attention to delivery
   To manage resource utilization
   Conflict resolution within project team members (*)

11. Deployment Plan is BEST prepared in
 Mark for Review
1 Points
   Transition Phase
   After Construction Phase
   Early Construction Phase (*)
   Early Elaboration Phase

12. What is "Workload analysis" Used for
 Mark for Review
1 Points
   Arriving at design of the system for handling transaction size
   Arriving at the framework for performance testing (*)
   Arriving at level 3 estimation
   Arriving at leveling of work allocated to team members

 13. Suyash is the Project Manager. A minor NC is recorded in the project audit regarding absence of certain review report documentation. Suyash contacts the reviewer and gets the documents prepared. What is this response best categorized as
 Mark for Review
1 Points
   Improvement
   Preventive Action
   Closure
   Correction (*)

14. Identify what will NOT be considered as innovation
 Mark for Review
1 Points
   Initiatives involved with Significant gains
   New practices brought in to comply with a new model or standard to cater to the business (*)
   Initiatives with High cost of definition and implementation
   Initiatives with Organizational Impact

15. Suyash is the Project Manager. His project contains a large code base. He is selecting the codes that would be subjected to code review. Which is the BEST method for selecting the candidate codes?
 Mark for Review
1 Points
   Atleast one code per category (maintenance/report etc)
   Codes which pose a significant risk on not getting reviewed (*)
   Atleast one code per module
   Atleast one code per developer

16. A project manager decides to identify and map dependent requirements. Which artifact would be an output of this
 Mark for Review
1 Points
   Scope and Traceability Matrix (*)
   BRS Log
   Business Requirement Specification
   Detail Software Requirement Specification

17. Sumathi is the Quality Partner for a Project. What is Sumathi's role in developing the PTR for the project
 Mark for Review
1 Points
   Modifies the PTR
   Publish the PTR
   Maintain PTR
   Review PTR (*)

18. What is normally NOT discussed in an Account Delivery Review
 Mark for Review
1 Points
   Project Account Receivable status (*)
   Significant Project Risks
   Client Satisfaction
   Team Morale

19. Shyam is the technical architect for developing a configuration management system. The system will store identified CI and track their lifecycle. System features are heavily dependent on the state of the CI at any point in time. What would BEST help Shyam in detailing the system design
 Mark for Review
1 Points
   Entity Relationship diagrams
   State Chart Diagram (*)
   Data Flow Diagrams
   Use Case Modeling

20. Which of the following is FALSE?
 Mark for Review
1 Points
   Project team can choose not to record any Minutes of Meeting (*)
   Project team can define their own template for QATP
   Project team can define their own engineering guidelines, provided they are signed off by appropriate stakeholder
   Project team can define metric specific to their projects

21. Identify the PRIMARY benefit of a DAR process
 Mark for Review
1 Points
   Provides a framework for option analysis and removes bias (*)
   Helps justify costs
   Demonstrates thought leadership
   Provides Compliance to CMMI requirement

22. What is the PRIMARY intent of an account delivery review?
 Mark for Review
1 Points
   To provide a platform for knowledge sharing within an account
   To review and provide management support to meet delivery (*)
   To review projects which have effort or schedule variances greater than 20%
   To ensure senior management attention for high risk items

23. What is of LEAST importance as an input to process improvement initiatives
 Mark for Review
1 Points
   Internal Audit Report
   Team Score Card (*)
   Project Risk List
   QA Testing reports

24. What does the term "Living" indicate when it is associated with an Artifact?
 Mark for Review
1 Points
   Artifact that provides the framework for execution
   Artifact that is going to be updated throughout the project lifecycle (*)
   Artifact related to Project Management
   Artifact that is going to be reviewed and enhanced

25. Sudha is to lead a project for a client in Japan. Language constraint is identified as a key challenge in the requirement gathering phase. What is the MOST effective method to be adopted
 Mark for Review
1 Points
   Recruit a local business analyst
   Usage of "Use Case Diagramming Method (*)
   Japanese Language training for her key team members
   Configure extra time for gathering requirements

26. What is NOT a key criteria for evaluating adequacy of a requirement statement
 Mark for Review
1 Points
   Accurate
   Secure (*)
   Simple
   Verifiable

27. All of the following about Defect Density is true EXCEPT
 Mark for Review
1 Points
   One of the most important metrics that determines the state of the project
   The higher the defect density, the more the rework
   Has an impact on Productivity of the team
   Could have an impact on the size of the system, the higher the defect density, the greater the size (*)

28. What is the purpose of Refactoring the code
A configuration management plan will provide for all information BUT Mark for Review
1 Points
   Improve Communication
   Simplify the Code
   Add Flexibility
   All the options (*)

29. What is the applicability of the program management discipline
 Mark for Review
1 Points
   T&M projects
   All the options (*)
   Pre sales projects
   Maintenance Projects

30. Identify the activity that will NOT lead to a change request
 Mark for Review
1 Points
   Client Requirement
   None of the Options (*)
   QA Testing
   Code Review

1. What is NOT a key criteria for evaluating adequacy of a requirement statement
 Secure (*)

2.What does the term "Living" indicate when it is associated with an Artifact?
Artifact that is going to be updated throughout the project lifecycle (*)

3. Risk Mitigation must be performed for:
 High Risks (*)

4. Sudha is to lead a project for a client in Japan. Language constraint is identified as a key challenge in the requirement gathering phase. What is the MOST effective method to be adopted

Usage of "Use Case Diagramming Method (*)

5. Which among the list below is the PRIMARY source of the project goals in the Metrics Selection Tool?
 Process Performance Baseline (PPB) (*)

6. Where can one find the information with regards to Testing Standards and Defect Management guidelines?
 Project Engineering Guidelines (*)

  The QATP needs to be approved by
 Project Manager and Test Analyst (*)

What is the purpose of Refactoring the code
All the options (*)

9. Identify the activity that will NOT lead to a change request
 None of the Options (*)

10. What is the applicability of the program management discipline
 All the options (*)

11. Sumathy is testing her unit. She is using her peer reviewed Developer Test Plan to check her program. She finds that a critical test mentioned in her test case is not being met by her unit. She fears this will involve a lot of rework and hence a delay in delivery. What Sumathy should FIRST do
 Sumathy should understand the impact of this test defect (*)

 Project Approach Document is owned by:
 Project Manager (*)

  The project team develops various artifacts through out the project. Where does the review plan related to these artifacts documented?

PAD (*)

14. Identify what is NOT an activity of the Process Management Discipline
 Monitor Project Audit Results (*)

 15.All these are valid expectation from an implementation model EXCEPT:
 Number of implementation layers is less than ten (*)

 16.While performing code review, the OUTPUT(S) can be
 Change Request and Defect Log (*)

17.Identify who is authorized to raise a change request in a project?
Any Project Staff (*)

18. What is verification and validation?
 "Build the product right" and "Build the right product" (*)

  19.Shyam is the technical architect for developing a configuration management system. The system will store identified CI and track their lifecycle. System features are heavily dependent on the state of the CI at any point in time. What would BEST help Shyam in detailing the system design

   State Chart Diagram (*)

20.Identify what is NOT tracked normally as a part of Project Status Reviews

   Team Score Card (*)

21. Risk tracking during project execution is done using:
 Project risk list (*)

22. Which document contains the naming conventions for the database tables to be used in the project?
 Project Engineering Guideline (*)

23. A project manager decides to identify and map dependent requirements. Which artifact would be an output of this

   Scope and Traceability Matrix (*)

24. Management of Acceptance tests is the activity performed by

   Deployment Manager (*)

25. Your project receives requirements from the client. As a part of understanding of those requirements you or the project team seek clarifications for doubts/queries on the requirements. Which of the following is applicable

   Develop Q&A document (*)

26. Identify what is NOT a prerequisite for the "Integrate System" activity
 Approved Deployment Plan (*)

27. Shyam is the technical architect at Virtusa for an online assessment system. For encryption of the questionnaire, he decides to opt for a tool developed by the popular vendor AES. What is the MOST important activity that shyam is to do next?

   He should obtain approval to use the tool from the Project Manager (*)

28. Who is responsible for conducting Contract Compliance review
 Account Owner (*)

29. At the end of an audit, who is responsible for classification of the findings as Major NC / Minor NC and AFI
The Auditors as per guidelines provided in the GIP (*)

  30. Where do you find the list of Business Objectives of Virtusa?

Metrics Description Document (MDD) (*)

Defect to Remark Ratio metric is a DIRECT indicator of
 Mark for Review
1 Points
   Efficiency of the requirements review
   Effectiveness of defect fixing by the development team
   Capability of the designer / architect
   Efficiency of the QA Test Team (*)

Identify what is NOT a direct intent of Change Management Process
 Mark for Review
1 Points
   Consistent implementation of approved change
   Control of effort variance (*)
   Ascertaining impact of change
   Prevent implementation of unauthorized changes

While performing the Detailed Design of a system, significant number of requirement related changes arise. What could have BEST avoided this situation
 Mark for Review
1 Points
   SARB review should have been done on requirements
   Non-functional requirements should have been captured better
   Requirements should have been reviewed by the technical architect
   System Analysis should have considered preliminary design implication (*)

Due to time constraint the team has only limited time to close comments arising out of the workproduct audit. What should be the BEST consideration to identify the subset of comments for closure?
 Mark for Review
1 Points
   All comments that are related to end user reports need to be closed
   All comments that are related to processing codes need to be fixed
   All comments excluding comments related to code documentation need to be closed
   All comments whose impact on non-implementation is high needs to be closed (*)

Which of the following activities is NOT owned by PM?
 Mark for Review
1 Points
   Publish Account Status Report (*)
   Perform Root cause analysis
   Establish estimates
   Conduct client satisfaction survey

Which of the following is FALSE?
 Mark for Review
1 Points
   Project team can choose not to record any Minutes of Meeting (*)
   Project team can define their own template for QATP
   Project team can define their own engineering guidelines, provided they are signed off by appropriate stakeholder
   Project team can define metric specific to their projects

 As per GIP, inception review is to take place
 Mark for Review
1 Points
   There is no fixed time frame for inception review
   Along with occurrence of the first milestone
   Along with the internal kick off meeting
   By the 10th working day of the project start (*)

Identify who is responsible for the activity "Facilitate Process Institutionalization"
 Mark for Review
1 Points
   Project Manager
   Senior Management
   Every one in the project staff
   Account Quality Partner (*)

The Team kickoff Meeting:
 Mark for Review
1 Points
   Is not mandatory for development projects
   Is mandatory for all projects (*)
   Is not mandatory for testing projects
   Can be tailored if Client Kickoff is conducted

 Surya reviewed the piece of code developed by Sujatha and reported the following in Chorus:
Enhancements - 3 Suggestions - 2
Defects - 7 Clarifications - 4
Which of the following numbers should be used for computing the defect metrics other than "Defect to Remark Ratio"?
 Mark for Review
1 Points
   7 (only defects) (*)
   7 (Enhancements + Clarifications)
   5 (Enhancements + Suggestions)
   11 (Defects + Clarifications)

Sumathy is testing her unit. She is using her peer reviewed Developer Test Plan to check her program. She finds that a critical test mentioned in her test case is not being met by her unit. She fears this will involve a lot of rework and hence a delay in delivery. What Sumathy should FIRST do
 Mark for Review
1 Points
   Sumathy should raise a change request
   Sumathy should continue to complete the testing
   Sumathy should understand the impact of this test defect (*)
   Sumathy should proceed with the defect closure

A project manager is identifying the criteria to select solutions during design with respect to Technologies, COTS products, Reusable components and/or Design approaches etc. The project manager is
 Mark for Review
1 Points
   Selecting alternative solutions
   Establishing design interfaces
   Performing Decision Analysis (*)
   Developing a design

What is "Workload analysis" Used for
 Mark for Review
1 Points
   Arriving at level 3 estimation
   Arriving at the framework for performance testing (*)
   Arriving at design of the system for handling transaction size
   Arriving at leveling of work allocated to team members

  Identify the statement that is NOT correct with respect to PTR
 Mark for Review
1 Points
   PTR is created in the early inception Phase
   PTR is frozen at inception phase and used subsequently as guiding principle (*)
   PTR is used for internal audit
   PTR is owned by the Project Manager

Who is responsible for verifying closure of all the configuration audit findings and action points?
 Mark for Review
1 Points
   All the options
   Configuration Manager
   Configuration Auditor (*)
   Project Manager

One of the teams just finished a very challenging and unique project with high CDI. Unfortunately when a similar project came up, the project manager for the previous project executed had left. No one was aware of what needs to be done and how, what value adds could be provided to the client. What should have the PM done to ensure proper preservation of knowledge on project success/failure/lessons learnt/value add to customer?
 Mark for Review
1 Points
   Create and submit the Project Closure Report and Project Case Study documents (*)
   Conduct meeting with all stakeholders and present the project details
   Document project audit results/performance results
   None of the options

What can BEST describe the relationship of Program Management discipline to Project Management?
 Mark for Review
1 Points
   Program Management is Project Management when applied to large projects
   Program Management Supports Project Management
   Program Management Oversees Project Management (*)
   Program Management is Project Management on larger scope

The final product to be validated is identified and recorded in
 Mark for Review
1 Points
   QATP (*)
   PAD
   PTW
   QATC

Sumathy is performing a configuration audit for a project. From where can she find information regarding individuals authorized for change approval
 Mark for Review
1 Points
   Change Request Log
   Project Structure Document
   Team Score Card
   Configuration Management Plan (*)

At the end of an audit, who is responsible for classification of the findings as Major NC / Minor NC and AFI
 Mark for Review
1 Points
   The Auditors in consultation with Account Quality Partner
   The Auditors as per guidelines provided in the GIP (*)
   Project Manager, Account Owner and Auditors collectively
   The PQA of the project along with the internal audit team

 What is of LEAST importance as an input to process improvement initiatives
 Mark for Review
1 Points
   Project Risk List
   Team Score Card (*)
   QA Testing reports
   Internal Audit Report

 Identify the PRIMARY benefit of a DAR process
 Mark for Review
1 Points
   Provides Compliance to CMMI requirement
   Helps justify costs
   Demonstrates thought leadership
   Provides a framework for option analysis and removes bias (*)

 What is TRUE about tailoring a PTR?
 Mark for Review
1 Points
   All Disciplines must be included
   PTR is approved by the Delivery Head
   PTR can be modified during the course of the project (*)
   PTR is not applicable when Client templates are being followed

What does the term "Living" indicate when it is associated with an Artifact?
 Mark for Review
1 Points
   Artifact that is going to be updated throughout the project lifecycle (*)
   Artifact that is going to be reviewed and enhanced
   Artifact related to Project Management
   Artifact that provides the framework for execution

Where can one find the information with regards to Testing Standards and Defect Management guidelines?
 Mark for Review
1 Points
   Project Initiation Document
   Quality Assurance Plan
   Project Engineering Guidelines (*)
   Business Requirement Specification

The QATP needs to be approved by
 Mark for Review
1 Points
   Test Analyst
   Project Manager and PQA
   Client
   Project Manager and Test Analyst (*)

Shyam is a technical architect at Virtusa. He has been given some documents by his project manager as input documents to design. Which document should he refer for restriction if any on design and technical aspect?
Mark for Review
1 Points
Architecture Document
Detailed Software Technical design document
Project Engineering Guideline (*)
Detailed Software Requirement Specification

1.
A configuration management plan will provide for all information BUT
Mark for Review
1 Points
Change Management policies and directives
CCB authorities
Configuration audit schedule
Details of change requests (*)

13.
Risk management planning encompasses all of the following EXCEPT
Mark for Review
1 Points
Identifying risks and developing responses (*)
Deciding on the plan for risk management
Deciding risk management process during the project execution
Deciding the risk exposure threshold values beyond which the risks will be escalated

14.
Suyash is new to Virtusa. He has to choose the process framework for execution of his project. What would help him in arriving at the MOST appropriate framework for his project
Mark for Review
1 Points
Project Approach Document
PTR of similar projects (*)
GIP PTR template
Contract document